## Slide 1
AIOps Self-Healing Infrastructure
Phase 2 Roadmap: AWS DevOps Agent Integration Autonomous Incident Investigation for Novel/Complex Alerts

## Slide 2
Current State — Production-Ready Self-Healing Platform
Rule Mode: Known alerts → matched playbook → email approval → auto-remediation
AI Agent Mode: Unknown alerts → Bedrock reasoning → advisory email (manual fix)
7-layer guardrail engine with fleet-wide circuit breaker
Cost-optimized model routing (Nova Lite / Nova Pro / Claude Sonnet)
Storm detection, alert inhibition, concurrency control
Full CI/CD with CDK IaC (6 stacks), health gates, auto-rollback
GAP: AI Agent Mode sends advisory emails — no autonomous investigation
GAP: No cross-signal correlation (code deploys, logs, topology)
GAP: No self-improving investigation skills (only success/fail tracking)

## Slide 3
Why AWS DevOps Agent? — Closing the Gap
AWS DevOps Agent (GA March 2026) — AI-powered autonomous operations agent
What it adds that we DON'T have today:
  Autonomous multi-signal investigation (metrics + logs + deploys + code)
  Auto-discovery topology (replaces static asset_inventory.yml)
  Learned investigation skills (gets smarter from past investigations)
  Proactive incident prevention (pattern analysis → improvement recommendations)
  Cross-account visibility (dev/staging/prod in one view)
  MCP extensibility (Datadog, Splunk, PagerDuty, custom tools)
What we KEEP (our existing strengths):
  Rule-based fast path (sub-second matching for known issues)
  7-layer guardrail engine + fleet circuit breaker
  Ansible/SSM execution with approval workflow
  Cost-optimized model routing for Bedrock calls

## Slide 4
Integration Strategy: Option B

## Slide 5
Option B — DevOps Agent as 'Second Opinion'
Existing Pipeline (Unchanged)
• Alert → Pipeline → PlaybookMapper
• Match found → Approval email
• Operator approves → Ansible executes
• Guardrails + baking validation
• Feedback loop → DynamoDB
Zero changes to rule-based path
Keeps MTTR < 3 min for known issues
Preserves all safety guarantees
New: DevOps Agent Path
• No playbook match → trigger DevOps Agent
• Agent investigates autonomously:
- Correlates CloudWatch + logs + deploys
- Maps topology + dependencies
- Generates RCA + mitigation plan
• Result sent as enriched advisory email
• Future: Agent executes via our MCP tools
Handles the 30% of alerts that currently
get generic 'manual investigation' emails

## Slide 6
Integrated Architecture — Dual-Path Design
Alert Ingestion (unchanged):
  CloudWatch → SNS → Lambda → POST /webhook → ECS Pipeline
Path A — Known Alerts (Rule Mode, unchanged):
  PlaybookMapper match → Guardrails → Approval → Ansible → SSM
Path B — Novel Alerts (DevOps Agent, NEW):
  No playbook match → Trigger DevOps Agent investigation
  Agent Space correlates: CloudWatch metrics + logs + recent deploys
  Agent builds topology-aware RCA
  Returns: root cause + confidence + mitigation steps
  Our system: Sends enriched advisory email with Agent findings
Path C — Future (DevOps Agent + Auto-Execute):
  Agent calls our execution tools via MCP
  Still passes through our guardrail engine
  Human approval required for high-risk actions

## Slide 7
DevOps Agent Features — What We Leverage

## Slide 8
Feature 1: Autonomous Incident Investigation
Current: AIReasoningAgent builds a prompt → invokes single Bedrock model
DevOps Agent: Multi-step autonomous investigation across multiple signals
Investigation capabilities:
  Correlates CloudWatch metrics with recent code deployments
  Searches CloudWatch Logs for error patterns around alert time
  Identifies recent infrastructure changes (scaling events, config updates)
  Maps blast radius using auto-discovered topology
  Generates structured RCA with confidence scoring
Example: CPU spike alert
  Current: 'CPU high on host X, consider killing top process'
  DevOps Agent: 'CPU spike started 2 min after deploy #847 which
added a recursive loop in payment-service/checkout.py:142'

## Slide 9
Feature 2: Auto-Discovery Topology
Current: Static config/asset_inventory.yml (manually maintained)
DevOps Agent: Live auto-discovery of all resources + relationships
What topology provides:
  System view: services, databases, queues, load balancers
  Container view: ECS tasks, pods, containers
  Resource view: individual EC2 instances, Lambda functions
  Dependency mapping: 'service A calls service B via this ALB'
  Cross-account: dev/staging/prod in one topology graph
Impact on our system:
  Replaces Enricher + AssetInventory static lookup
  BlastRadiusClassifier gets real dependency data (not static YAML)
  Alert correlation becomes topology-aware (not just label matching)
  No more stale inventory — topology updates automatically

## Slide 10
Feature 3: Learned Investigation Skills
Current: EffectivenessScorer tracks success/failure rates per playbook
DevOps Agent: Learns HOW to investigate, not just what succeeded
Built-in learned skills:
  Agent Space Understanding — knows your architecture
  Understanding Code Dependencies — maps code to infra
  Understanding Pipeline Topology — deployment awareness
  Tool Use Best Practices — learns which tools help for which alerts
Custom learned skill (from our incident history):
  Learns investigation patterns from past DevOps Agent investigations
  Encodes: 'For HighCPU alerts on payment-service, always check
recent deploys first, then connection pool exhaustion'
  Gets smarter over time without code changes
Complements our ModelRouter — Agent learns WHEN to investigate deeply

## Slide 11
Feature 4: Proactive Incident Prevention
Current: Purely reactive — process alerts AFTER they fire
DevOps Agent: Analyzes patterns to PREVENT future incidents
Prevention categories:
  Observability gaps: 'Service X has no alarm for error rate'
  Infrastructure risks: 'Host Y has hit 80% disk 3 times this month'
  Deployment risks: 'Last 3 deploys to service Z caused alerts'
  Resilience improvements: 'Add retry logic to database connections'
How it integrates with our system:
  Surfaces recommendations in Ops Backlog (DevOps Agent web app)
  We can auto-create CloudWatch alarms for identified gaps
  Feed prevention insights into our playbook_mapping.yml
  Convert repeated advisory emails into new playbook rules

## Slide 12
Feature 5: MCP Integration & Custom SRE Agents
MCP Servers extend DevOps Agent's reach into our tools:
  Connect our ECS pipeline as a custom MCP tool
  DevOps Agent can query: 'What playbooks are available for this alert?'
  DevOps Agent can invoke: 'Execute fix_high_cpu.yml on host X'
  Still passes through our guardrail engine (via MCP response)
Custom SRE Agent (future):
  Define a specialized agent with OUR system prompt + tools
  Runs on schedule: 'Every 6 hours, check effectiveness scores'
  On-demand: 'Investigate why playbook Y keeps failing on host Z'
  Accesses our DynamoDB incident history + playbook configs
Remote MCP endpoint:
  Access DevOps Agent from Kiro IDE or CLI
  Engineers can ask: 'What happened with incident INC-12345?'

## Slide 13
Feature 6: Runbooks & Release Management
Runbooks in DevOps Agent:
  Guide the agent during investigations (like our playbook_mapping.yml)
  But dynamic — agent decides which runbook applies based on findings
  Encode team knowledge: 'For database alerts, always check connection pool first'
  Works alongside our static playbook rules
Release Management (Preview):
  Release readiness code reviews for our CDK + playbook changes
  Automated release testing in isolated verification environments
  Catches: 'This playbook change breaks remediation for HighMemory alerts'
  Validates CDK changes don't break the self-healing pipeline
On-Demand SRE Tasks:
  Natural language queries: 'Show all P1 incidents this week'
  'Why did last 3 remediations for DiskFull on host X fail?'
  Complements our email-only operator interface

## Slide 14
Implementation Plan — 4 Phases

## Slide 15
Phase 1: Agent Space Setup & Investigation (Weeks 1-3)
Goal: DevOps Agent investigates novel alerts, sends enriched advisory emails
Tasks:
  Create Agent Space via CDK (new Aiops-{env}-DevOpsAgent stack)
  Associate AWS accounts (monitoring account + service accounts)
  IAM role: DevOpsAgentRole with read access to CloudWatch, Logs, EC2
  Configure runbooks from our existing runbooks/ directory
  Wire _send_ai_advisory_email() to trigger DevOps Agent investigation
  DevOps Agent returns RCA → replace generic AI advisory with Agent findings
Integration point: src/app.py → _send_ai_advisory_email()
  Current: Calls AIReasoningAgent.reason() → generic steps
  New: Calls DevOps Agent API → topology-aware investigation results
Rollback: Feature flag /aiops/{env}/use-devops-agent (SSM parameter)

## Slide 16
Phase 2: Topology & Enrichment (Weeks 4-5)
Goal: Replace static asset inventory with live topology data
Tasks:
  Enable auto-discovery for all AIOps-managed accounts
  Map DevOps Agent topology to our Enricher interface
  Create adapter: TopologyEnricher (calls Agent Space topology API)
  Dual-mode: try topology first, fall back to asset_inventory.yml
  Feed topology into BlastRadiusClassifier (real dependency graph)
  Update AlertCorrelator to use topology relationships
Benefits:
  No more stale asset_inventory.yml
  Blast radius assessment based on actual dependency graph
  Cross-service correlation (topology-aware, not just label matching)
Zero downtime: Adapter pattern, old path remains as fallback

## Slide 17
Phase 3: MCP Tools & Bidirectional Integration (Weeks 6-8)
Goal: DevOps Agent can call our execution tools; our pipeline can query Agent
MCP Server (our pipeline exposed TO DevOps Agent):
  Tool: list_playbooks → returns available playbooks for alert type
  Tool: check_guardrails → evaluates action through 7-layer engine
  Tool: execute_remediation → triggers approved playbook execution
  Tool: get_incident_history → queries DynamoDB incident store
  Hosted on ECS (same cluster) or as Lambda behind API Gateway
MCP Client (our pipeline calling DevOps Agent):
  Query: investigate_incident → full autonomous investigation
  Query: get_topology → live resource dependency map
  Query: get_recommendations → proactive improvement suggestions
Security: MCP server behind VPC, DevOps Agent accesses via private connection

## Slide 18
Phase 4: Autonomous Execution & Prevention (Weeks 9-12)
Goal: DevOps Agent can trigger approved remediations autonomously
Autonomous execution (with safety):
  DevOps Agent investigates → produces mitigation plan
  Plan routed through our GuardrailEngine.evaluate()
  LOW risk: auto-execute (no human approval needed)
  MEDIUM risk: email approval (existing workflow)
  HIGH/CRITICAL: always requires human approval
  All executions pass through fleet circuit breaker
Proactive prevention loop:
  DevOps Agent surfaces improvement recommendations
  Auto-create CloudWatch alarms for identified gaps
  Auto-generate playbook rules from repeated advisory patterns
  Convert 'AI Mode' alerts into 'Rule Mode' alerts over time
Custom SRE Agent: Scheduled health checks + trend analysis

## Slide 19
Timeline & Milestones
Phase 1 (Weeks 1-3): Investigation Integration
  Milestone: Novel alerts get DevOps Agent RCA in advisory emails
  Success metric: RCA quality score > current AI advisory (A/B test)
Phase 2 (Weeks 4-5): Topology Enrichment
  Milestone: Asset inventory auto-refreshed from topology
  Success metric: Zero stale-inventory incidents
Phase 3 (Weeks 6-8): MCP Bidirectional Integration
  Milestone: DevOps Agent can query and execute via our tools
  Success metric: Agent uses guardrails for all execution requests
Phase 4 (Weeks 9-12): Autonomous Execution + Prevention
  Milestone: LOW risk actions auto-execute without human approval
  Success metric: 50% reduction in advisory-only emails

## Slide 20
Risks & Mitigation

## Slide 21
Risks & Mitigation Strategy
Risks
• Latency: DevOps Agent investigation
takes 30-120s (vs. 5s for Bedrock call)
• Cost: $0.498/agent-minute
(~$15-60/investigation)
• Availability: If DevOps Agent is down,
novel alerts get no AI analysis
• Data access: Agent needs IAM role
with read access to CloudWatch/Logs
• Vendor dependency: DevOps Agent is
a managed service with limited control
Mitigations
• Rule-based path unchanged (fast)
DevOps Agent only for novel alerts
• Only triggered for unmatched alerts
(~30% of total, not all traffic)
• Fallback: existing AIReasoningAgent
remains as degraded-mode backup
• Least-privilege IAM role
Read-only, scoped to AIOps resources
• Feature flag: instant disable via SSM
parameter without code deployment

## Slide 22
Cost Impact Analysis
Current AI costs (Bedrock model routing):
  ~$0.0003-$0.003 per alert analysis
  ~$50-100/month for typical alert volume (1000 alerts/month)
DevOps Agent costs (additional, not replacement):
  $0.498/agent-minute (investigation time)
  Novel alerts only: ~300/month × 2-min avg = 600 agent-minutes
  Estimated: ~$300/month additional
  AWS Support plan credit offsets most/all of this
ROI justification:
  Reduces manual investigation time for novel alerts
  Current: engineer spends 30-90 min investigating manually
  With Agent: investigation in 2-5 min, engineer reviews
  At $100/hr engineer cost: saves ~$5,000-15,000/month

## Slide 23
What Stays vs. What Changes
Unchanged (Our Strengths)
• Rule-based pipeline (fast, proven)
• 7-layer guardrail engine
• Fleet + per-host circuit breakers
• Ansible/SSM execution layer
• Email approval workflow
• Storm detection + inhibition
• Cost-optimized model routing
• DynamoDB incident memory
• CI/CD pipeline + CDK IaC
• All 12 YAML config files
New / Enhanced
• Novel alert investigation (DevOps Agent)
• Live topology (replaces static YAML)
• Learned investigation skills
• Proactive prevention recommendations
• MCP tools (bidirectional)
• Custom SRE Agent (scheduled tasks)
• Richer advisory emails (topology-aware RCA)
• On-demand chat interface for operators
• Cross-account visibility
• Release readiness validation (future)

## Slide 24
Infrastructure Changes — New CDK Stack
New stack: Aiops-{env}-DevOpsAgent
  Agent Space resource (CloudFormation: AWS::DevOpsAgent::AgentSpace)
  IAM Role: DevOpsAgentRole-{env} (read-only CloudWatch, Logs, EC2)
  Account Association (links AWS account to Agent Space)
  Operator App (web UI for ops team)
Existing stack changes:
  ComputeStack: Add devopsagent:* permissions to ECS task role
  ComputeStack: New SSM param /aiops/{env}/use-devops-agent
  ComputeStack: New SSM param /aiops/{env}/devops-agent-space-id
  DataStack: No changes
  NetworkStack: No changes (Agent is a managed service, not in VPC)
Deploy order: existing stacks first, DevOpsAgent stack last
Rollback: Delete DevOpsAgent stack, flip feature flag to 'false'

## Slide 25
Success Metrics & KPIs
Phase 1 KPIs:
  RCA quality: A/B test Agent RCA vs. current AIReasoningAgent
  Investigation time: < 3 minutes for 90% of novel alerts
  Fallback rate: < 5% failures requiring fallback to old path
Phase 2 KPIs:
  Topology freshness: < 5 min lag for resource discovery
  Enrichment accuracy: 100% of active hosts found in topology
Phase 3 KPIs:
  MCP tool availability: 99.9% uptime
  Guardrail pass-through: 100% of Agent executions checked
Phase 4 KPIs:
  Auto-execution rate: 30% of novel alerts fully autonomous
  Advisory-to-playbook conversion: 10 new rules/quarter from prevention
  MTTR reduction: 50% for novel alerts (from 60 min to 30 min)

## Slide 26
Summary — The Best of Both Worlds
KEEP: Fast, safe, battle-tested rule-based pipeline for known issues
ADD: AWS DevOps Agent for autonomous investigation of novel/complex alerts
Integration philosophy: 'Second opinion, not replacement'
  DevOps Agent handles investigation (the BRAIN)
  Our pipeline handles execution (the HANDS)
  Guardrails ensure safety regardless of who initiates
End state: Self-improving loop
  Novel alert → DevOps Agent investigates → produces playbook
  Playbook added to rules → next time it's a 'known issue'
  System gets smarter: fewer novel alerts over time
  Prevention recommendations reduce total alert volume
Timeline: 12 weeks to full integration, value from Week 3

## Slide 27
Next Phase: AWS DevOps Agent
Autonomous Investigation for Novel Alerts Preserving Safety | Improving Over Time | Reducing MTTR Questions?